Sayer

- Pipaya - Proposal - Complete

- RTI - Proposal - Complete

- Cohesion - V1 Proposal - Complete

- Cohesion - V2 Proposal - In Progress, Zach to Meet for Build to go to Production

  - Zach to handle comms, project management, and build.

- APC - Proposal - Phase 1 Done, Docusign in Zach’s Hands, Phase 2 Coming Soon

  - Angela to handle comms, project management, and build.

  - The next SOW is coming in the next few weeks.

  - Zach built a commission calculator in HubSpot.

- NBR - Proposal - In Progress

  - Weston to handle comms, project manage

  - Justin Build

Bayard Bradford

- Hamilton (7/21 - 10/31)

  - Alyssa will send the hours and agenda email every Tuesday afternoon.

  - Alyssa starts to build and work on workstream document.

  - Zach build solutions custom object

  - Leads and leads workspace creation.

  - In Building Phase, Go Live 10/29

- Junkluggers (7/24 - 10/23)

  - Alyssa to handle comms, project management, and builds.

  - Franchise Owner - Complete

  - Appointment Center - In Building Phase, Go Live 10/23

- Talroo (7/7 - 10/07)

  - Zach to handle comms, project management and build.

  - In Building Phase, Go Live 10/07 maybe 10/13

NewEdge

- NextWorld

  - Alyssa & Justin to work 6 hours, bill 9.5 a week to clean up their HubSpot.

- Actable

  - Alyssa & Justin to work 25 hours, bill 35 hours a week to clean up their HubSpot.

Instrumental

- AllState Health Solutions

  - Portal Audit for Alyssa & Justin

- Huntin’ Fool

  - Majority Zach with Alyssa + Justin + Angela Help

Growth

- Zach

Internal

- Lianna

  - Subscriptions

    - Change Fathom to team account

    - Remove paying for Otter

- Alyssa

  - Set up booking links for each client

  - Salesforce > Consultant

  - Put Fathom calls in folders for each client

  - Put Otter calls in Fathom

  - Message people on LinkedIn (Prospect)

  - Pay Structure

  - Training Curriculum in Tango

  - Find work for Steven

    - Website

    - Google Page

    - Social Accounts

  - Snowflake > Consultant

- Zach

October & November Out of Office

- Oct 16-19 (Justin)

- Nov 7-18 (Justin)

- October 4th - 25th (Jaime)

Color Chart: Zach, Alyssa, Justin, Angela, Jaime, Cody , Lianna

Jamie = Talroo

Steven = Hamilton

Angela - APC & Instrumental

Cody = Instrumental (Available 10 Hours a Week)

Tim = Dev Work (Available 10 Hours a Week)